SmartBridge / SmartInternz Project Submission

Initial Project Planning Template

Product Backlog, Sprint Schedule, and Agile Story Estimation.

| Date: 30 Sep 2026 | Team ID: 6ab4ae1db5170a9b58b43b3a | Maximum Marks: 5 Marks |
| --- | --- | --- |
| Project Name: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |  |  |

| Sprint | Epic | User Story # | Description | Points | Priority | Dates |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Service Catalog | USN-1 | As an employee, I can select 'Standard Laptop (Lenovo Carbon x1)' from Service Catalog. | 3 | High | 01/03 - 07/03 |
| Sprint-1 | Requisition | USN-2 | As an employee, I can customize software options and submit an order generating REQ/RITM. | 2 | High | 01/03 - 07/03 |
| Sprint-2 | Approval Gate | USN-3 | As a manager, I can review requests in Approvals Center and click 'Approve'. | 3 | High | 08/03 - 14/03 |
| Sprint-2 | AI Advisor | USN-4 | As a user, the AI assistant analyzes my role to auto-generate business justification. | 2 | Medium | 08/03 - 14/03 |
| Sprint-3 | Flow Designer | USN-5 | As an admin, I create the 'Standard laptop task' flow in Global scope, running as System user. | 5 | High | 15/03 - 21/03 |
| Sprint-3 | Task Generator | USN-6 | The flow automatically generates sc_task with 'Laptop need to Configured' assigned to Hardware. | 5 | High | 15/03 - 21/03 |
| Sprint-4 | Fulfillment | USN-7 | As a hardware tech, I view assigned SCTASKs, configure OS/apps, and mark Closed Complete. | 3 | High | 22/03 - 28/03 |
| Sprint-4 | Validation | USN-8 | Execute automated tests verifying average response time < 2.0s and 100% workflow reliability. | 2 | Medium | 22/03 - 28/03 |